Project Title: Intelligent Plant Disease Detection for Sustainable Agriculture.

Student Name:

Shah Zaib Khan
SU92-MSAIW-S25-019

Project Title: Intelligent Plant Disease Detection for Sustainable Agriculture Student Name: Shahzaib Degree: MS-AI

1. Problem Statement Farmers in Pakistan and around the world lose a significant amount of crops due to diseases that are hard to detect with the naked eye early on. Manual inspection is slow and expensive. There is a need for a simple, automated tool that can detect plant diseases from leaf images to prevent food loss.

2. Alignment with SDGs (Sustainable Development Goals) This project aligns with SDG 2: Zero Hunger. By detecting diseases early, we help farmers save their crops, ensuring better food security.

3. Proposed Solution I will build a Computer Vision system using a Custom Convolutional Neural Network (CNN). The system will take an image of a potato leaf as input and classify it into three categories:

- Early Blight (Disease)

- Late Blight (Disease)

- Healthy

4. Methodology (Research Mindset) In strict adherence to the project guidelines, I will not use pre-trained models (like VGG16 or ResNet). Instead, I will design and train my own custom CNN architecture from scratch to demonstrate a fundamental understanding of model development and training dynamics.

5. 4-Week Project Timeline

- Week 1: Foundation & Planning

  - Data Collection: Download the "Potato Leaf Disease" dataset from Kaggle (Open Source).

  - Preprocessing: Write code to resize images to 256x256 and normalize pixel values.

  - Deliverable: A working data pipeline that loads images into the system.

- Week 2: Model Development

  - Architecture: Design a simple Custom CNN with 3-4 Convolutional layers.

  - Training: Train the model for 20-30 epochs.

  - Baseline: Establish a baseline accuracy (aiming for >80%).

  - Deliverable: A trained .h5 or .keras model file.

- Week 3: Refinement & Experimentation

  - Improvement: Apply Data Augmentation (flipping, rotating images) to prevent overfitting.

  - Tuning: Experiment with different learning rates and batch sizes to improve accuracy.

  - Deliverable: A comparison graph showing "Before vs. After" improvement.

- Week 4: Polish & Presentation

  - Demo: Build a simple interface (using Python Streamlit) where a user uploads a leaf image and sees the result.

  - Documentation: Finalize the report and GitHub repository (20 commits).

6. Tools & Technologies

- Language: Python

- Libraries: TensorFlow/Keras (for AI), NumPy (for math), Matplotlib (for graphs).

- Version Control: GitHub.

a 4-week timeline.